## Slide 1
Requirement
Design
Development
Testing
Release
Maintenance
What is Software Development Life Cycle? (SDLC)

## Slide 2
Requirement Study
Test Planning
Writing Test Cases
Review the Test Cases
Executing the Test Cases
Bug logging and tracking
What is Software Testing Life Cycle (STLC)?

## Slide 3
Sprint 14
Week 1
Week 2
Sprint 15
Week 1
Sprint 16
Week 1
Week 3
Week 2
Week 3
Week 2
Week 3
PROJECT

## Slide 4
SPRINT PLANNING
We take user stories from Product backlog to Sprint Backlog.
As scrum team we give points
It takes around 2 hours

## Slide 5
What is VELOCITY & CAPACITY?
VELOCITY: is average points you have completed during the sprint as scrum team
CAPACITY: How many resources you have available

## Slide 6
Product
Backlog
Sprint
Backlog
The entire application that we want to develop.
The items that we are going to develop in a speciﬁc sprint.
Product Backlog
Sprint
Backlog
What is difference between Product Backlog & Sprint Backlog

## Slide 7
SPRINT RETROSPECTIVE
The purpose of the team retrospective is to identify the thing that team is doing well that they should keep doing.
Things they should start doing in order to improve
Things that are keeping them from performing at their best that they should stop doing
The meeting is organized by the Scrum Master.
It takes around 1 hour.

## Slide 8
SPRINT GROOMING
When 1-2 days left in current sprint you have groom meeting
You start talk about what is going to happen in next sprint
Everybody has to be on same page
The meeting is organized by the Business Analyst
It takes around 1 hour.

## Slide 9
DEMO
Everybody talks about what functionality he/she has worked in current
release cycle
It takes around 1-1.5 hour.

## Slide 10
DAILY STAND UP
QA STATUS MEETING (ONLY FOR QA)
MID SPRINT REVIEW MEETING (SCRUM TEAM)
QUARTERLY MEETING ( IT DEPARTMENT )
CATCH UP MEETING (OFF SHORE TEAM)
LUNCH & LEARN
OTHER MEETINGS

## Slide 11
Describe me scrum Team?
Product owner. Product owner is the one who created wish list to the project which is called product backlog. Product owner usually prioritizes the product backlog item
Team : BA, Developers and Testers
Scrum master, He or she is responsible to move the team to the right direction. Couching the team to be more agile and more productive. If we have any blocker he or she is go to person to remove our blocker.

## Slide 12
What is user story?
In software development and product management, a user story is an informal, natural language description of one or more features of a software system.
A user story describes the type of user, what they want and why. A user story helps to create a simplified description of a requirement.

## Slide 13
What is Acceptance Criteria?
Acceptance criteria define what must be done to complete an user story. They specify the boundaries of the story.
For example:
user story < As a customer I want to be able to search a product so I can buy them.>
We can have following acceptance criteria for above user story:
User should be able to search by product name.
User should be able to search by product ID
User should be able to sort the search result by (hot selling, price, rating, trending)
If all of the conditions are met, then we know the story is successfully developed.
We also write test cases based on acceptance criteria.

## Slide 14
What is Test Case?
A Test Case is a document that describes step by step process how to test the application.
A Test Case includes Test Case name, Steps Description, Expected Output.

## Slide 15
User Story : {1125-As a User I want to see list of airports in “Departure” and field "Going to” field}
http://www.ksrtc.in
Acceptance Criteria
As a user I want to type only a few letter
So that, I can see list of options
User is on the Home Page
As a user I should be able to type in Departure field
When user enters letters
User should be able to see list of airports
User should be able to select airport

## Slide 16
Who approves test case?
The approver of test cases varies from one organization to the next.
In some organizations, the team lead/QA lead may approve the test cases while another approves them by team members through peer review

## Slide 17
What is Test Plan?
It is word document describing what and how a particular application will be tested in a given time frame.
CONTENT OF THE TEST PLAN: 1. Overview about Project
2. Project Test Scope 3. Types of Testing (Functional, Regression, etc). 4. High Level Test Cases 5. Entrance Criteria 6. Exit Criteria 7. Defect Life Cycle
8. Resources 9.Testing Tools
10. Reporting
11. Meetings

## Slide 18
Reproduce Manually
Create a Ticket
After Developer fixed Re Test
If Pass Close it, if Fails again assign back to Developer
Logging the Defect and Tracking

## Slide 19
Explain the difference between bug severity and bug priority?
Bug severity refers to the level of impact that the bug has on the application.
Priority means how soon you want to ﬁx the bug. If new development is going on and there are a lots of defect needs to be ﬁxed we can not ﬁxed all the defect in one single build.
QA managers or Developers have to prioritize the work.